## Slide 1: 5. Status accounting

## Slide 2: Configuration status ACCOUNTING introduction
  CSA is an element of CM that consists of the recording and reporting of information needed to manage a software system and its characteristics effectively.
  CSA is the recording and reporting of information:
    approved configuration documentation and identification numbers,
    the status of proposed changes,
    the implementation status of approved changes,
    the status of pending or open CRs and PRs,
    the build state of all units of the CIs.

## Slide 3: Configuration status ACCOUNTING introduction
  The aim of status accounting is to keep managers, users, developers, and other project stakeholders informed about the various configuration stages and their evolution.
  This implies three basic tasks: data capture, data recording, and report generation
  The status accounting activity is important for maintaining the continuity of the project and avoiding duplication of effort.

## Slide 4: Configuration status ACCOUNTING introduction
  CSA involves the storage and maintenance of the following:
    Information about the configuration documentation (such as document identifiers and effective dates);
    Information about the product’s configuration (such as part numbers or changes installed in a given unit);
    Information about the product’s operational and maintenance documentation (such as the documents affected by each change and their update status)
    Information about the CM process (such as the status of CRs).

## Slide 5: Configuration status ACCOUNTING good status
  A good status accounting system should be able to answer questions like the following and many more:
    What is the status of an item?
    Has a particular CR been approved?
    What is its status of pending or open CRs and PRs?
    What items were affected by a particular CR?
    When was the CR approved, and who approved it?
    Who performed the change for a particular CR, and when was it completed?

## Slide 6: Configuration status ACCOUNTING Good Status
  A good status accounting system should be able to answer questions like the following and many more:
    Who reviewed it? Who approved it?
    Which version of an item implements an approved CR?
    What CRs are assigned to whom?
    How many high-priority CRs are currently not implemented?
    What is different about a new version of a system?
    How many CRs are initiated each month, and what is the approval rate?
    How many PRs are filed each month, and what is the status of each of them?
    What are the major causes of the problems or defects?

## Slide 7: status ACCOUNTING Database
The status accounting database is established to receive and process the data collected regarding the evolution of the various CIs of the product during the different phases of the software development life cycle.
The amount of data collected and the level of detail will depend on the size, complexity, and nature of the project.
The primary data of interest reflect knowledge of dates of start and completion of design and builds.
Also important is accurately knowing the changes that are being made or that have been made and incorporated so that the up-to-the-minute status of a configuration item can be known.

## Slide 8: Information
  CI name and identification number;
  Name of the next higher level CI;
  Design start date;
  Design approval date and revision number;
  Coding start date & Coding finish date;
  Testing start date & Testing finish date;
  Build start and finish dates and revision number;
  System merge date;
  System delivery date and revision number;
  CR date, CR number, and requestor’s name;
  Change disposition date;
  Change incorporation date, implementer’s name, and revision number.

## Slide 9: status ACCOUNTING Database
  An important feature of the database is the ability to trace the software system upward and downward.
  This is the capability to track the relationship of the software requirements down through the various levels (e.g., system, program, module, and unit—a process known as drill-down in knowledge management terminology—or in the opposite direction (i.e., track the relationship from the smallest element (unit) upward through module, program, system, design, and ultimately, the requirements).

## Slide 10: Important of status ACCOUNTING
  Status accounting refers to the information management (or data management) functions in the SCM system.
    CI designed, developed, reviewed, approved, released, and distributed,
    how they were done; why, where, and when they were done; and who did them have to be recorded.
  The information needs of a developer are different from that of a project manager, but each and every member of the project team and the support functions will need at least some of the information.
  Used by management in decision making to monitor the progress of the project, and it can help identify problems before they become critical so that project management can take corrective actions.

## Slide 11: Important of status ACCOUNTING
  For example, the information provided by the status accounting function helps project management
  Identify problems, pinpoint the source of the problem(s), and take corrective action before the situation gets out of hand.
  From the reports that are produced and by making ad hoc queries, project management can determine how the project is performing and compare the performance against the plan. One can also look at the types of changes, the rate of changes, the causes of the changes, the cost, and many other factors and take the necessary actions.

## Slide 12: status ACCOUNTING Reports
  The factors that should be considered while designing the reporting requirements and reports of a system include the following:
    The audience for the report;
    The information contained in each report;
    The need for a routine report or a report provided on an ad hoc basis;
    The frequency of the report;
    The distribution list.

## Slide 13: status ACCOUNTING Reports
  There are 2 categories of the reports that can be generated in Status Accounting :
    Routine reports
    Ad hoc reports

## Slide 14: status ACCOUNTING Reports ROUTINES
  Examples of routine reports are :
    Change Log
    Progress Report
    CI Status Report
    Transaction Log

## Slide 15: Routine Reports change log
  The change log should contain all information about the CRs in the system
  The usual distribution frequency is monthly. This report should contain information such as CR number, status, originator’s name, impacted items, origination date, description of change, and implementer’s name.

## Slide 16: Routine Reports progress report
  The progress report, which is a summary of development progress since the last report was issued, is used primarily by management to monitor the progress of the project.
  This report should include information such as the reporting period (from and to dates), the task ID, a brief description of the work performed during the period on the task, and the status of the task (e.g., complete or percent completed).

## Slide 17: Routine Reports ci status report
  This report is prepared to summarize the status of all CIs in the system and should include information such as a list of the CIs, description, and location of the Cis (the controlled library where they are stored)
  The CI description should include the name, version number, and details of dependent items.

## Slide 18: Routine Reports transaction log
  This log contains the transactions that have happened to items, recorded in chronological order
    The log should contain details such as transaction number, date, originator (person who is making the entry), nature of the entry (what the entry regards), affected items, activity (e.g., CR, CCB approval, analysis, and PR), description, participants (people who are involved), impacted items (items affected by the activity), and remarks.
  The objective of the transaction log is to find out what happened during a specific period, say, “What were the activities done on mm/dd/yy?” Here, the idea is not to provide a detailed description of how things were done, but to give someone a snapshot of what happened during a given period.

## Slide 19: status ACCOUNTING Reports AD Hoc
  Some examples of ad hoc reports are listed as follows:
    A list of all CRs that have been approved but not implemented;
    A list of all CRs initiated in the last four months;
    A list of how many people are working on a particular CR;
    A record of how much time was needed to implement a particular change;
    The number and details of CRs that are pending.

## Slide 20: status ACCOUNTING automation SCM Tool
  We all known that Status Accounting consists of the recording and reporting of information needed to manage a software system and its characteristics effectively
    So many reports and processes that must be generated and recorded
  To overcome those problem, we need to use SCM Tools software to done the SA processes efficiently and effectively
    SCM Tools can make SA Processes more automatically, e.g. SCM tools can be used to generate routine reports

## Slide 21: status ACCOUNTING automation SCM Tool
  There are some of the common report categories that are supported by most SCM tools
    Change and Problem Tracking Reports
    Difference Reporting
    Ad Hoc Queries
    Journals

## Slide 22: Change and Problem Tracking Reports
  These reports contain details such as who made the change and when, who initiated it, change history, and CR status.
  all unassigned CRs;
  all pending CRs;
  all CRs assigned to a particular person;
  CRs sorted by such factors as date, severity, priority, classification, completion date, and status.

## Slide 23: Difference Reporting
  It is important to keep track of the differences between versions and releases, because doing so will make it easier to incorporate changes from one version to the next.
  Most SCM tools have the facility to generate difference reports, which will contain the differences (changes) between two versions of an item or set of items.

## Slide 24: Ad Hoc Queries
  The usefulness of having ad hoc querying capabilities can never be overstated.
  Ad hoc queries allow the users of an SCM system to get the information they want, when they want it, and in the form they want.
    The reporting tools are so advanced that many of them have graphical user interfaces that help users write their own queries by choosing the items in which they are interested
    Also, these reporting tools have drill-down features, so that a user can drill down from a summary report to the level of detail required

## Slide 25: Journals
  The journal feature distinguishes SCM tools from the manual status accounting process
  A journal records all events that happen to all configuration items as they occur, thus providing users with a complete and comprehensive picture of what happened during a particular period in time.
    This is a much advanced and more comprehensive version of manual transaction logs.

## Slide 26: SUMMARY Status aCcounting
  Status accounting is a recording activity that serves as a follow-up to the results of the SCM activities of configuration identification and change control.
    It keeps track of the current configuration identification documents, the current configuration of the delivered software, the status of the changes being reviewed, and the status of the implementation of approved changes.
  The status accounting function plays a vital role in the efficient management and control of projects
  SCM tools automate the status accounting function and help provide users with information that is accurate, timely, and relevant.